Team Deadpool Meeting Minutes

3/27 first user story ceremony

* Created our required minimum user stories
* Chose extra user stories for the project we wanted to add
* We talked about how we wanted to do the user story complexity
  + We decided on the fibonacci numbers(1,2,3,5,8)
* Added required acceptance criteria to each story as we thought necessary
* Voted on user story complexities
  + This had a lot of constructive argument over what stories should be what values
  + Always were able to reach a compromise
* Discussed which user stories we wanted to try and tackle for our first sprint
  + Mostly the ones that we needed for the MVP
* Took care of some minor tech debts

4/1 Retro/User Story Ceremony for second sprint

-First sprint velocity: 26

-remaining points: 56(including some extra requirements and GUI)

-points added for next sprint: 38

* Updated all columns into trello into there current states
* Calculated points for any new user stories or any without values
* Clarified certain stories and some tech debts
* Moved appropriate amount of user stories to the next/last sprint
* Reviewed some of the code that has been developed and demo